muxviC¢a³ karRKb;RKgKMerag

kUdénmuxviC¢a 		³

cMnYneRkDIt		³  3 eRkDIt

muxviC¢aRtUvbMeBjmun	³  (Course  Prerequisite)

-mUldæanRKwHénkarRKb;RKg

1-karBiBN’naGMBImuxviC¢a ³

emeronkarRKb;RKgKMeragmaneKalbMNgpþl;eGaynisSitnUvcMenHdwgmYycMnYnTak;Tg eTAnwgviFIsaRsþ nig kargarRKb;RKgKMerag edayepþateTAelI IT Projects . enAkñúgtMNak;kalvivtþ\tQb;Qrrbs;BiPBelakCaBiesskarvivtþrbs;bec©kviTüa nig karRbkYtRbECg karRKb;RKgKMeragd¾RtwmRtUv nigmanRbsiT§PaBCaktþaeCaKC½yenA kñúgTIpSarbc©úb,nñ. emeronenHnwgbgðajGMBIRTwsþI nigbTBiesaFn_mYycMnYnrbs;Gñkdwk naMKMeragRtUvmankñúgkargarRKb;RKg nig GnuvtþKMerageGaymanRbsiT§PaB nig smRsb tamkarcg;)anrbs;GtifiCn. enAcugbBa©b;énemeronkmµviFIkMuBüÚT½rdUcCa MS-Project k¾RtUv)anelIkmkbgðajeGaynisSityl;pgEdr.

2-eKalbMNgénmuxviC¢a ³

muxviC¢aenHmaneKalbMNgpþl;eGaynisSitdUcxageRkam³

1- eFVIeGaynisSityl;GVICaKMerag nig karRKb;RKgKMerag?

2- eFVIeGaynisSityl;GMBIkarGnuvtþ nig viFIsaRsþkñúgkargarRKb;RKgKMerag

3- eFVIeGaynisSityl;GMBItYrnaTIrbs;GñkdwknaMKMerag

4- eFVIeGaynisSityl;GMBImCÄdæanBak;Bn§½kñúgkargarGnuvtþKMerag

5- eFVIeGaynisSityl;GMBIrebobRKb;RKgeBlevla RKb;RKghirBaØvtßú RKb;RKgFnFanmnusS nig RKb;RKgKuNPaB rbs;KMrag

6-eFVIeGaynisSitGMBItMNak;kalénkarGnuvtþ tamdan nig vaytMélKMerag

7- sikSaEsVgyl;BI Software CMnYykñúgGnuvtþKMerag (MS-Project

9- sikSaeTAelI Case Study mYycMnYnrbs;bNþalRkumh‘unFM²

3-matikarénmuxviC¢a nig viFIsaRsþvaytMél ³

| - emeron | - cMnYnem:ag | - cMnYneBl | - vaytMél |
| --- | --- | --- | --- |
| - emeronTI 1 Introduction to Project Management - What is a Project? - What is a Project Management? - History of Project Management? - The Project management Profession | - 6>0 em:ag | - 4 | dak;sMnYreTAnisSit |
| - emeronTI 2 Project Life Cycle - Systems Life Cycle - Systems development cycle | - 4>5 em:ag | - 3 | dak;sMnYreTAnisSit |
| - emeronTI 3 Project Planning - Introduction to step project planning - Step 0 Select Project - Step 1 Identifying Project Scope and Objectives - Step 2 Identifying Project Infrastructure - Step 3 Analysis Project Characteristics - Step 4 Identifying Project Products and Activities - Step 5 Estimate Effort for Each Activity - Step 6 Identify Activity Risks - Step 7 Allocate Resources - Step 8 Review/Publicize Plan - Step 9 and 10 Executive Plan and Lower Levels of Planning | - 4>5 em:ag | - 3 | dak;sMnYreTAnisSit |
| - emeronTI 4 Selection of An Appropriate Project Approach - Choosing Technologies - Choice of Process Models - Structured Methods - Rapid Application Development - The Waterfall Model - The V Process Model - The Spiral Model - Software Prototype - Case Study Analysis “Alliance and the race of technology” | - 6>0 em:ag | - 4 | dak;sMnYreTAnisSit |
| - emeronTI 5 Project Network Scheduling - Logic Diagrams and Networks - The Critical Path - Calendar Scheduling and Time Based Networks - Management Schedule Reverse - PDM Networks - MS-Project 2003 | - 9>0 em:ag | - 6 | dak;sMnYreTAnisSit - nig GnuvtþlMhat; |
| - RbLgBak;kNþalqmas | - 1>5 em:ag | - 1 |  |
| - emeronTI 6 Project Risk Management - The Important of Project Risk Management - Risk Identification - Risk Quantification - Risk Responses Control - Results of Good Project Risk Management | - 4>5 em:ag | - 3 | dak;sMnYreTAnisSit |
| - emeronTI7 Resource Allocation - 1. Activity schedule - 2. Resource schedule - 3. Cost schedule | - 3>0 em:ag | - 2 | dak;sMnYreTAnisSit |
| - emeronTI 8 Project Evaluation, Reporting, and Termination - Project Evaluation - Reporting - Terminating the Project - Termination Responsibility - Closing The Contract - Project Extensions - Project Summary Evaluation | - 4>5 em:ag | - 3 | dak;sMnYreTAnisSit |
| - emeronTI 9 Project Roles, Responsibility and Authority - The Project Manager - Project Management Authority - Selecting The Project Manager - Ways of filling the project management role - Roles in Project Team - Roles outside the project team - Relationship Among Project and Functional Roles | - 3>0 em:ag | - 2 | dak;sMnYreTAnisSit - nig - kareFVIbTbgðaj GMBIkic©karRsavRCav |
| - srub | - 45>0 em:ag | - 30 |  |

**1eBl= 1em:ag 30naTI.

4-karpþl;BinÞú ³

- vtþman	nig skmµPaBsikSa		10°

- kic©karRsavRCav	 			20°

- karRblgBak;kNþalqmas		20°

- karRblgbB©ab;qmas			50°

srub					100°

5-smÖar³]beTsEdlbeRmI[karbeRgon nig karsikSa

]bkrN¾CMnYydl;karbeeRgon nig karsikSarYmman³ bnÞb;BiesaFn¾kMuBüÚT½r LCD    Projector  k¾dUcCakþaeXon nig bu‘íchVWtpgEdr .

6-esoePAeKal ³

1-Project Management, by IT lecturers of BBU

2-Handout in Khmer (by Chapter)

7-ÉksarGMnanbEnßm³

8-Éksareyag ³

1-IT Project Management, Kathy Schwalbe, 2000, by Course Technology

2-Bob Hughes and Mike Cotterell, Software Project Management, Second edition, McGraw Hill (2001)

3-http://www.course.com

4-http://www.pmi.org